AI-Driven SIEM Log Analyzer & Triage API

Project Documentation v3.0 — Final Battle-Tested Plan

Rushil Jain  |  Summer 2026  |  BITS Pilani + University at Buffalo

# 1. Project Overview

The AI-Driven SIEM Log Analyzer is a cybersecurity tool that ingests network and system logs, parses them, detects anomalies using a production-grade Isolation Forest model, and surfaces high-risk alerts through a real-time dashboard and REST API.

Built inside-out: core ML pipeline first, infrastructure last. Every decision prioritizes a working, deployed product over impressive-sounding but half-finished complexity.

## Resume Line

AI-Driven SIEM Log Analyzer  |  Python, FastAPI, PostgreSQL, Docker, scikit-learn

- Built a SIEM-inspired threat detection system ingesting and analyzing network logs using a tuned Isolation Forest model achieving [X]% precision at [Y]% recall on CICIDS 2017

- Implemented real-time WebSocket alert streaming and a live dashboard for log visualization and threat triage

- Containerized with Docker and deployed on Railway with a live public URL

- Inspired by hands-on experience with Splunk and Cortex XDR at Tmen Systems SOC internship

## Interview Story

"I was working at a SOC operations company using Splunk and Cortex XDR daily to monitor network threats. I wanted to understand how these tools work under the hood, so I built a simplified version. It ingests log data through a FastAPI backend, stores it in PostgreSQL, runs it through an Isolation Forest model trained on CICIDS 2017 network traffic data, and streams real-time alerts via WebSockets to a live dashboard. I evaluated the model carefully — it achieves X% precision at Y% recall — and designed the system to be deployable via Docker so anyone can run it in one command."

# 2. Critical Design Decisions

## Decision 1 — Dataset: CICIDS 2017 Only

⚠ Do NOT use the KDD Cup 1999 dataset under any circumstances.

- KDD 1999 is 25 years old and widely considered obsolete in modern cybersecurity research

- Any ML engineer interviewer will immediately discount your project if they see KDD 99

- Use CICIDS 2017 — modern, realistic, widely cited in academic and industry research

- Download from: www.unb.ca/cic/datasets/ids-2017.html

## Decision 2 — The RAM Trap: Sample First, Train Later

⚠ CICIDS 2017 is ~8GB. Loading it directly will crash your laptop on Day 1.

You must build a sampling script before any training. Use a 5% stratified sample for all development work. Only run the full dataset when your pipeline is 100% bug-free.

### Sampling Script (data/sample_data.py)

import pandas as pd

import os

files = [

'Monday-WorkingHours.pcap_ISCX.csv',

'Tuesday-WorkingHours.pcap_ISCX.csv',

'Wednesday-workingHours.pcap_ISCX.csv',

'Thursday-WorkingHours-Morning-WebAttacks.pcap_ISCX.csv',

'Thursday-WorkingHours-Afternoon-Infilteration.pcap_ISCX.csv',

'Friday-WorkingHours-Morning.pcap_ISCX.csv',

'Friday-WorkingHours-Afternoon-DDos.pcap_ISCX.csv',

'Friday-WorkingHours-Afternoon-PortScan.pcap_ISCX.csv'

]

samples = []

for f in files:

path = os.path.join('data/raw', f)

if os.path.exists(path):

df = pd.read_csv(path, low_memory=False)

# Stratified sample — preserves attack ratio

sample = df.groupby(' Label', group_keys=False).apply(

lambda x: x.sample(frac=0.05, random_state=42)

)

samples.append(sample)

print(f'Sampled {len(sample)} rows from {f}')

final = pd.concat(samples, ignore_index=True)

final.to_csv('data/cicids_sample.csv', index=False)

print(f'Total: {len(final)} rows saved to cicids_sample.csv')

Why stratified sampling: CICIDS 2017 is heavily imbalanced — most traffic is BENIGN. A random 5% sample might exclude rare attack types entirely. Stratified sampling preserves the original attack ratio.

### Three-Environment Rule

| Environment | Dataset | When to Use |
| --- | --- | --- |
| Development | cicids_sample.csv (5%, ~50MB) | Days 1-9 — all active coding and debugging |
| Validation | 25% of full CICIDS 2017 | When pipeline is fully bug-free and tests pass |
| Full Training | Complete CICIDS 2017 (~8GB) | Final model training before deployment only |

### RAM-Safe Loading Pattern

# BAD — crashes on full CICIDS dataset

df = pd.read_csv('data/raw/Monday.csv')

# GOOD — use sample during development

df = pd.read_csv('data/cicids_sample.csv')

# GOOD — chunking if you must process raw files

for chunk in pd.read_csv('data/raw/Monday.csv', chunksize=10000):

process(chunk)

## Decision 3 — One Model Done Properly

Use Isolation Forest only. Do not build an Autoencoder this iteration.

- A single well-tuned, properly evaluated Isolation Forest beats two half-baked models

- Unsupervised anomaly detection with Isolation Forest is highly respected in production security

- Autoencoder listed as Version 2.0 in README — shows you know the next step

- Non-negotiable: report precision, recall, F1. An unevaluated model is a black box

## Decision 4 — Inside-Out Build Order

⚠ Do not touch Docker, PostgreSQL, or WebSockets until the core ML pipeline works locally.

- Week 1: working API + ML pipeline on SQLite, locally, all tests passing

- Week 2: upgrade to PostgreSQL, add WebSockets, dashboard, Docker, deploy

## Decision 5 — Full Dashboard

Build a complete HTML/JS dashboard. Do not skip this.

- A live URL with a real visual product is significantly more impressive than terminal output

- Dashboard shows log feed, real-time WebSocket alerts, and model performance stats

- This is a SWE internship application — the product matters as much as the code

# 3. Tech Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Backend | FastAPI (Python) | Fastest Python framework, async support, auto-docs at /docs |
| Database Dev | SQLite | Zero setup — use for Days 1-7 while core pipeline is built |
| Database Prod | PostgreSQL | Swap in on Day 8 — production-grade, required for Railway |
| ML Model | scikit-learn Isolation Forest | Unsupervised, no labeled data needed, fast, interpretable |
| Dataset | CICIDS 2017 (5% sample in dev) | Modern, realistic, widely cited in cybersecurity research |
| Real-time | WebSockets (FastAPI built-in) | No external dependency, live alert streaming to dashboard |
| Dashboard | HTML + JavaScript + Chart.js | Clean visual, no framework overhead, fast to build |
| Containerization | Docker + Docker Compose | Industry standard — added in Week 2 after core works |
| Deployment | Railway | Free tier, one-command deploy, provides live public URL |
| Testing | pytest + httpx | API endpoint tests and model evaluation tests |
| Data Processing | pandas + numpy | Feature engineering and data normalization |

# 4. System Architecture

## Input Layer

- CICIDS 2017 sample CSV (cicids_sample.csv) for model training and testing

- Synthetic Wazuh-format JSON logs for realistic API endpoint testing

- POST /ingest endpoint for real-time log submission

## FastAPI Endpoints

| Endpoint | Method | Purpose |
| --- | --- | --- |
| POST /ingest | POST | Receive log, parse, store, run detection, return anomaly score |
| GET /logs | GET | Retrieve stored logs with filters (IP, time range, severity) |
| GET /alerts | GET | Retrieve flagged anomalies with confidence scores |
| POST /analyze | POST | Trigger batch analysis on stored logs |
| GET /stats | GET | Summary: total logs, alert rate, top IPs, model metrics |
| GET /health | GET | Health check |
| WS /ws/alerts | WebSocket | Real-time alert stream — pushes high-risk alerts instantly |

## Core Components

### Log Parser (model/parser.py)

- Accepts raw JSON logs in Wazuh or CICIDS format

- Extracts: timestamp, source IP, destination IP, protocol, bytes, duration, flag, event type

- Normalizes formats into a unified schema for the feature pipeline

### Feature Engineering (model/features.py)

- Encode categorical variables (protocol, flags) using label encoding

- Normalize numerical features using StandardScaler

- Time-based features: hour of day, day of week

- Derived features: bytes per second, packet rate

### ML Detection Engine (model/detector.py)

- Isolation Forest trained on normal CICIDS 2017 traffic (BENIGN label only)

- Contamination parameter tuned based on known attack ratio in sample

- Anomaly score: -1 = anomaly, 1 = normal — converted to 0-1 probability

- Model saved as isolation_forest.pkl — loaded at API startup

- Evaluated on held-out test set: precision, recall, F1 reported in README

### Dashboard (dashboard/index.html)

- Live log feed — new logs appear in real time via WebSocket

- Alert panel — high-risk alerts with severity color coding (red/orange/yellow)

- Stats cards — total logs ingested, alert rate, top threat IPs

- Chart.js line graph — anomaly rate over time

# 5. Folder Structure

network-anomaly-detection/

├── api/

│   ├── main.py                  # FastAPI app entry point

│   ├── websocket.py             # WebSocket manager

│   └── routes/

│       ├── logs.py              # /ingest and /logs endpoints

│       ├── alerts.py            # /alerts endpoint

│       └── stats.py             # /stats endpoint

├── model/

│   ├── parser.py               # Log parsing and normalization

│   ├── features.py             # Feature engineering pipeline

│   ├── detector.py             # Isolation Forest detection

│   ├── train.py                # Model training script

│   └── isolation_forest.pkl    # Saved trained model

├── db/

│   ├── database.py             # DB connection (SQLite dev / PostgreSQL prod)

│   ├── models.py               # SQLAlchemy table definitions

│   └── crud.py                 # Database read/write operations

├── dashboard/

│   ├── index.html              # Main dashboard

│   ├── style.css               # Styling

│   └── app.js                  # WebSocket client + Chart.js

├── data/

│   ├── sample_data.py          # Stratified sampling script — RUN THIS FIRST

│   ├── cicids_sample.csv       # 5% stratified sample (generated)

│   ├── raw/                    # Full CICIDS 2017 CSVs (gitignored)

│   └── synthetic_logs.json     # Synthetic Wazuh-format logs for API testing

├── tests/

│   ├── test_api.py             # Endpoint tests with httpx

│   └── test_model.py           # Precision/recall evaluation

├── Dockerfile                  # Added Day 8 only

├── docker-compose.yml          # FastAPI + PostgreSQL — Added Day 8

├── .gitignore                  # Include data/raw/ to avoid pushing 8GB

├── requirements.txt

└── README.md

⚠ Add data/raw/ to .gitignore immediately. Never push 8GB of CSV to GitHub.

# 6. Day-by-Day Plan

Inside-out build. Core ML pipeline first. Infrastructure last. Each day has one clear deliverable.

## Week 1 — Core Pipeline (SQLite, Local)

| Day | Focus | Deliverable | Hrs |
| --- | --- | --- | --- |
| 1 | Foundation | FastAPI at /docs with 3 endpoints, SQLite connected, GitHub repo live | 3-4 |
| 2 | Data Setup | CICIDS 2017 downloaded, sample_data.py run, cicids_sample.csv ready, log parser working | 3-4 |
| 3 | Feature Engineering | Feature pipeline complete, encoding + normalization working on sample | 3-4 |
| 4 | Isolation Forest | Model trained on sample, saved as .pkl, precision/recall/F1 computed | 3-4 |
| 5 | Detection Pipeline | POST /ingest → parse → features → model → anomaly score → stored in DB | 3-4 |
| 6 | Alerts + Stats | GET /alerts working, severity thresholds, GET /stats with summary metrics | 3-4 |
| 7 | Tests + Cleanup | pytest for all endpoints, model evaluation test, code refactored cleanly | 3-4 |

## Week 2 — Infrastructure + Dashboard + Deploy

| Day | Focus | Deliverable | Hrs |
| --- | --- | --- | --- |
| 8 | PostgreSQL + Docker | SQLite swapped for PostgreSQL, Dockerfile + docker-compose up running | 3-4 |
| 9 | WebSocket + Dashboard | WS /ws/alerts live, HTML dashboard with log feed + alerts + Chart.js | 3-4 |
| 10 | Deploy + Polish | Railway live, README with screenshots and model metrics, resume updated | 3-4 |

# 7. ML Evaluation — Non-Negotiable

⚠ You must be able to quote these numbers in any interview. An unevaluated model is a black box.

## Metrics to Report

- Precision: of all flagged alerts, what % are real anomalies

- Recall: of all real anomalies, what % did the model catch

- F1 Score: harmonic mean of precision and recall

- False Positive Rate: how often does normal traffic get flagged

## Evaluation Code (tests/test_model.py)

from sklearn.metrics import classification_report, confusion_matrix

from sklearn.ensemble import IsolationForest

import pandas as pd

import joblib

# Load sample

df = pd.read_csv('data/cicids_sample.csv')

# Split normal vs attack

normal = df[df[' Label'] == 'BENIGN']

attacks = df[df[' Label'] != 'BENIGN']

# Train on normal only

model = IsolationForest(contamination=0.1, random_state=42)

model.fit(X_train_normal)

# Predict on test set (mixed normal + attacks)

y_pred = model.predict(X_test)

y_pred_binary = [1 if p == -1 else 0 for p in y_pred]

# Report

print(classification_report(y_test, y_pred_binary,

target_names=['Normal', 'Anomaly']))

print(confusion_matrix(y_test, y_pred_binary))

# 8. GitHub Strategy

## gitignore — Add This Immediately

# .gitignore

data/raw/          # Never push 8GB of CICIDS CSVs

*.pkl              # Model files — too large for GitHub

__pycache__/

.env               # Never push database credentials

*.pyc

## Commit Convention

- feat: add FastAPI skeleton with SQLite connection

- feat: add stratified sampling script for CICIDS 2017

- feat: implement feature engineering pipeline

- feat: train Isolation Forest, F1=0.XX on CICIDS 2017 sample

- feat: integrate detection pipeline into POST /ingest endpoint

- feat: add WebSocket real-time alert streaming

- feat: add live dashboard with Chart.js anomaly graph

- chore: add Docker and docker-compose configuration

- docs: add architecture diagram, metrics, and live URL to README

## README Must Include

- Project description mentioning Tmen Systems internship inspiration

- Model performance: precision, recall, F1 on CICIDS 2017

- Architecture diagram

- Tech stack badges

- Live demo URL from Railway

- Setup in 3 commands: git clone → docker-compose up → open localhost:8000

- Screenshots of dashboard with real alerts

- Version 2.0 roadmap

# 9. Version 2.0 Roadmap (Add to README)

- Neural Network Autoencoder: deep learning anomaly detection, compare with Isolation Forest

- RabbitMQ message queue: handle high-throughput ingestion without blocking the API

- Grafana integration: replace custom dashboard with professional monitoring

- Alert correlation: group related alerts into incidents like enterprise SIEMs

- MITRE ATT&CK mapping: classify anomalies against known attack techniques

# 10. Requirements.txt

fastapi==0.111.0

uvicorn==0.29.0

websockets==12.0

sqlalchemy==2.0.30

psycopg2-binary==2.9.9

scikit-learn==1.4.2

pandas==2.2.2

numpy==1.26.4

pydantic==2.7.1

python-dotenv==1.0.1

joblib==1.4.2

pytest==8.2.0

httpx==0.27.0

v3.0 — Final plan. CICIDS 2017 with stratified 5% sample. One model fully evaluated. Inside-out build. Docker last. Dashboard included.